CS400

Industry Experience Project

Semester 2, 2026

Log – Progress Update Reports

| Student Name / ID Rahul Chand S11219885 | Project Title: Car and Rental Equipment Management System (CREMS) |
| --- | --- |
|  | Supervisor: Dr Ravneil Nand |
|  | Report #: 5 ¦ Period: 21 September-2 October 2026 |

Planned Tasks

- Continue working on bookings and converting quotations into bookings.

- Work on booking approvals, agreements, and notifications.

- Continue the pre-hire and post-hire work started in the previous reporting period.

- Work on checklists, handover records, returns, and inspection details.

- Check how the booking, pre-hire, and post-hire modules connect with each other.

- Start work on the maintenance module as we move ahead with the project.

Completed Tasks

- I continued working with the team on the CREMS project during this reporting period.

- We had already completed part of the pre-hire and post-hire work in the previous period, which helped us stay ahead of the plan.

- We have now started working on the maintenance module, which is our current focus.

- The maintenance work is still in progress, and we will continue developing it in the next reporting period.

Pending Tasks / Deviations from Plan

- Continue developing the maintenance module and the remaining maintenance features.

- Work on maintenance job records, service schedules, and maintenance costs.

- Check how maintenance links with asset availability, damage records, and returning assets to service.

- We have started maintenance earlier than the planned 5-9 October period. The module is still in progress.

Issues Faced & Resolutions

- Review focus: Assets under maintenance need to have the correct availability status.

- Next step: We will check how maintenance status affects whether an asset can be hired out.

- Review focus: Maintenance records need to keep job details and costs linked to the correct asset.

- Next step: We will check these links as we continue developing the maintenance module.

- Review focus: Post-hire damage and maintenance work need to connect properly.

- Next step: We will check how damage found after a hire is followed up before the asset is returned to service.

Learning Journey & Technical / Methodological Growth

During this reporting period, I started learning more about the maintenance side of CREMS. I am getting a better understanding of how maintenance connects with asset availability and the condition of an asset after a hire. This has helped me see why the system needs to keep track of assets that are not ready to be hired out. Since we are still working on this module, I want to improve my understanding of maintenance records, costs, and the checks needed before an asset can be used again.

SFIA Generic Skills Self-Reflection

- Autonomy: I continued working on my tasks with the team as we moved into the maintenance module. I want to keep improving how I organise my work and follow up on unfinished tasks.

- Influence: Working with the team has helped me understand why we need to keep each other updated as we move between modules. I want to keep improving how I share my ideas and discuss the work that still needs to be done.

- Complexity: The maintenance module is helping me understand how asset status, availability, damage, and costs connect. I still need to learn more about how these parts should work together in the system.

- Business Skills: Starting maintenance early has shown me the benefit of keeping up with the project schedule. I want to continue managing my time well while making sure we allow enough time to test the work.

Client Meetings & Site Visits

| Activity | Date | Time |
| --- | --- | --- |

Attendance Record

Standard schedule: 9:00 AM – 4:30 PM, Monday to Friday, with a 1-hour lunch break (6.5 hours/day).

| Week | Date | Day | Total Hours | Missed Hours / Reason | Status |
| --- | --- | --- | --- | --- | --- |
| Week 8 | 21 September | Monday |  |  |  |
|  | 22 September | Tuesday |  |  |  |
|  | 23 September | Wednesday |  |  |  |
|  | 24 September | Thursday |  |  |  |
|  | 25 September | Friday |  |  |  |
| Week 9 | 28 September | Monday |  |  |  |
|  | 29 September | Tuesday |  |  |  |
|  | 30 September | Wednesday |  |  |  |
|  | 1 October | Thursday |  |  |  |
|  | 2 October | Friday |  |  |  |

| Signed (Student): Date: |  |
| --- | --- |
| Supervisor comments: |  |
| Signed (Supervisor): Date: |  |

Peer Review:

This log still needs to be reviewed by my group members.

| Student ID/ Name | Signature |
| --- | --- |
| S11219143 - Kavish Chandra |  |
| S11219651 - Shoneel Kumar |  |
| S11219520 - Sudhansu Kisun |  |