CS400

Industry Experience Project

Semester 2, 2026

Log – Progress Update Reports

| Student Name / ID Rahul Chand S11219885 | Project Title: Car and Rental Equipment Management System (CREMS) |
| --- | --- |
|  | Supervisor: Dr Ravneil Nand |
|  | Report #: 3 |

Planned Tasks

- Continue development of the customer module.

- Develop individual and corporate customer profiles.

- Implement customer registration and validation features.

- Improve customer search and filtering functionality.

- Develop the foundation of the customer portal.

- Review client requirements relating to customer management.

Completed Tasks

- I continued working on the customer module with the team.

- I assisted in developing individual and corporate customer profile management features, including customer information capture, profile updates, and account validation

- We implemented customer registration and validation functionality.

- I worked on customer search and filtering features to improve usability.

- We continued developing the customer portal foundation, allowing customer registration, authentication, and access to customer-related services.

- I helped test customer-related functionality and resolve issues identified during development.

- We made several UI improvements to customer screens to improve user experience.

- I helped identify and fix issues related to asset image display and system configuration.

Pending Tasks / Deviations from Plan

- Complete the remaining customer portal functionality.

- Conduct additional testing of customer registration and validation features.

- Finalise UI improvements to customer management screens.

- Obtain clarification from the client regarding some customer-related requirements.

Issues Faced & Resolutions

- Issue: Asset images were not displaying correctly.

- Resolution: I investigated the issue with the team and helped update the image synchronization process. This ensured that asset photos were correctly linked and displayed throughout the system.

- Issue: Session inconsistencies when multiple browser windows were used.

- Resolution: We improved session management by implementing additional validation checks to ensure a consistent user experience.

- Issue: Ensuring customer information is validated correctly.

- Resolution: We reviewed validation rules and performed additional testing to ensure customer data is stored accurately.

Learning Journey & Technical / Methodological Growth

I continued improving my skills in full-stack web application development while working on the CREMS project. During this sprint, I gained a better understanding of customer data management, form validation, and customer portal functionality. I also learned how authentication and access-control mechanisms are integrated into business applications. Working on customer-related features helped me understand the importance of data accuracy, usability, and security in software development.

SFIA Generic Skills Self-Reflection

- Autonomy: I completed my assigned customer module tasks independently and was able to resolve minor issues without constant supervision. Going forward, I aim to take greater ownership of larger development tasks and contribute more during testing and integration activities.

- Influence: I participated in team discussions and shared suggestions related to customer management features and usability improvements. In future sprints, I plan to become more involved in technical discussions and contribute more actively to project decision-making.

- Complexity: Working on customer registration, validation, and portal functionality helped me understand how multiple components interact within a business system. I intend to improve my ability to design and manage more complex features that involve multiple modules and business rules.

- Business Skills: I improved my communication and teamwork skills through collaboration with team members and discussions with clients. In future iterations, I plan to strengthen my documentation and requirements analysis skills to better support project delivery.

Client Meetings & Site Visits

| Activity | Date | Time |
| --- | --- | --- |
| 5th Client Meeting | 4 September 2026 | 11:00 AM |

Attendance Record

Standard schedule: 9:00 AM – 4:30 PM, Monday to Friday, with a 1-hour lunch break (6.5 hours/day).

| Week | Date | Day | Total Hours | Missed Hours / Reason | Status |
| --- | --- | --- | --- | --- | --- |
| Week 5 | 31 August | Monday | 6.5 hrs | - | Completed |
|  | 1 September | Tuesday | 6.5 hrs | - | Completed |
|  | 2 September | Wednesday | 6.5 hrs | - | Completed |
|  | 3 September | Thursday | 6.5 hrs | - | Completed |
|  | 4 September | Friday | 6.5 hrs | - | Completed |

| Signed (Student): Date: | 4th September 2026 |
| --- | --- |
| Supervisor comments: |  |
| Signed (Supervisor): Date: |  |

Peer Review:

I have shown the log to my group members, and they are agreeing with what I have written.

| Student ID/ Name | Signature |
| --- | --- |
| S11219143 - Kavish Chandra | KChandra |
| S11219651 - Shoneel Kumar | SKumar |
| S11219520 - Sudhansu Kisun | SKisun |