CS400

Industry Experience Project

Semester 2, 2026

Log – Progress Update Reports

| Student Name / ID Rahul Chand S11219885 | Project Title: Car and Rental Equipment Management System (CREMS) |
| --- | --- |
|  | Supervisor: Dr Ravneil Nand |
|  | Report #: 7 |

Planned Tasks

- Review and configure the organization and settings sections in CREMS.

- Test division setup, services, asset fields and saved configuration options.

- Identify and fix bugs found during configuration and system testing.

- Check email configuration reporting and message queue updates on the system health page.

- Continue testing the system and record any issues that still need attention.

Completed Tasks

- I worked on organization and system configuration, including division setup, capabilities and asset fields.

- I investigated and corrected division setup saving issues and the display of previously selected capabilities.

- I worked on the email configuration status and added automatic refresh for system health and message counts.

- I tested the fixes and continued checking the configuration workflows. System testing is still ongoing.

Pending Tasks / Deviations from Plan

- Continue manual testing of configuration screens and the related operational workflows.

- Record remaining bugs, fix them and test the affected functions again.

- Check that saved settings are retained and used correctly across the system.

- I took leave on Wednesday. Further testing and any remaining fixes will continue in the next reporting period.

Issues Faced & Resolutions

- Issue: Some configuration changes could not be saved, and saved capabilities appeared unchecked.

- Resolution: I investigated the API and form handling, corrected the issues and tested the fixes.

- Review focus: Email setup was shown as unconfigured, and message counts did not refresh automatically.

- Next step: Recheck the corrected email status and automatic updates during ongoing system testing.

- Review focus: Configuration changes can affect other parts of CREMS.

- Next step: Continue testing connected workflows and recording any remaining issues.

Learning Journey & Technical / Methodological Growth

During this reporting period, I learned more about checking configuration changes and tracing bugs between the interface and the API. Testing showed me that a setting can be saved correctly but displayed incorrectly, and that a health indicator needs to match the delivery method actually used. I also learned to retest fixes and check their effect on related workflows. Testing is still ongoing, and I want to improve how I record issues and verify the results.

SFIA Generic Skills Self-Reflection

- Autonomy: I investigated configuration issues and followed up on the fixes. I want to improve how I organise testing and keep track of work that remains incomplete.

- Influence: I continued working with the team on configuration and testing. Clear descriptions of bugs and test results help us understand what needs further attention.

- Complexity: I learned that a small configuration change can affect several workflows. I need to check both the saved data and the behaviour shown to users.

- Business Skills: I focused on making the system settings clearer and more reliable for users. I am learning to balance bug fixing with enough time to test changes properly.

Client Meetings & Site Visits

| Activity | Date | Time |
| --- | --- | --- |
| Client meeting | 23 October 2026 | 11.00 AM |

Attendance Record

Standard schedule: 9:00 AM – 5.00 PM, Monday to Friday, with a 1-hour lunch break (7 hours/day).

| Week | Date | Day | Total Hours | Missed Hours / Reason | Status |
| --- | --- | --- | --- | --- | --- |
| Week 12 | 19 October | Monday | 7 hrs | - | Completed |
|  | 20 October | Tuesday | 7 hrs | - | Completed |
|  | 21 October | Wednesday | 0 hrs | 7 hrs / Leave | On leave |
|  | 22 October | Thursday | 7 hrs | - | Completed |
|  | 23 October | Friday | 7 hrs | - | Completed |

| Signed (Student): Date: |  |
| --- | --- |
| Supervisor comments: |  |
| Signed (Supervisor): Date: |  |

Peer Review:

Peer review is pending. I will share this log with my group members for review.

| Student ID/ Name | Signature |
| --- | --- |
| S11219143 - Kavish Chandra |  |
| S11219651 - Shoneel Kumar |  |
| S11219520 - Sudhansu Kisun |  |